Meeting Minutes
Meeting title: Determine the project of the computer group.

Date & Time: October the 14th, 2024 at 5pm.
Location: Charles Seale-Hayne Library

Attendance: / Abdulrahman Al Qawnas / Sallman ALhammad / Munawir Allharbi / Maha Almasoudi	Discussion
	We discussed several ideas for our project in the Computing Group Project course. We decided on ‘University Advisory,’ which is simply a web page that serves university students in discussing and helping each other with university-related issues and the problems they face
Absentees: / No one is absent.
Meeting Facilitator & Scribe: Abdulrahman Al Qawnas.

Meeting Minutes
Meeting title: Identifying roles & tasks

## Date & Time: November the 5th, 2024 at 7pm.
Location: Charles Seale-Hayne Library

Attendance / Abdulrahman Al Qawnas / Sallman ALhammad / Munawir Allharbi / Maha Almasoudi	Discussion
	On this day, our focus was on the most significant aspects of the university advisory project and how we would divide the work among ourselves. Which is as follows: / Abdurrahman: Coding, Meeting minutes, Trello, Security. / Sallman: Project idea, Design,Sprints, Survey. / Munawir: HTML, CSS design / Maha: Database, Presentation / Munawir Suggested a General chat button.
Absentees: / No one is absent.
Meeting Facilitator & Scribe: Abdulrahman Al Qawnas.

Meeting Minutes
Meeting title: The Effective Use and Navigation of University Advisor Web Pages & Different Perspectives.
Date & Time: November the 20th, 2024 at 6pm
Location: Charles Seale-Hayne Library

Attendance: / Abdulrahman Al Qawnas / Sallman ALhammad / Munawir Allharbi / Maha Almasoudi	Discussion
	The university advisor's total number of web pages and the methods for navigating and using them are also included. / On the following, the group members couldn't agree: / Group 1: agreed that users can write or communicate in any of the accessible online specialties after entering their email address and password (login), (Sallman, Munawir, Maha). / Group 2: disagreed with this decision, arguing that users should be free to express their opinions within their specific areas of expertise and to comment on general queries or related topics in the general chat. They should assist students in their chosen field and refrain from disturbing or interrupting other groups to prevent the asking of irrelevant questions in other specialties (Abdulrahman). / Abdulrahman suggested adding a notification button, logout button, user profile, save content for easy access.
Absentees: / No one is absent.
Meeting Facilitator & Scribe: Abdulrahman Al Qawnas.

Meeting Minutes
## Meeting title:

Date & Time:
Location: Charles Seale-Hayne Library

Attendance: / Abdulrahman Al Qawnas / Sallman ALhammad / Munawir Allharbi / Maha Almasoudi	Discussion

Absentees: / No one is absent.
Meeting Facilitator & Scribe: Abdulrahman Al Qawnas.